Planning Logic

Medical Diagnosis Center Service Portal

| Team ID | ServiceNow |
| --- | --- |
| Project Name | Medical Diagnosis Center Service Portal |
| Planning Approach | Sprint-based Agile planning |

Planning Logic

A Sprint is a fixed period in which a team works to complete a defined set of tasks. An Epic is a large feature or project area that is broken into smaller Stories. A Story is a small, independently trackable task within an Epic. A Story Point represents the relative effort required to complete a Story.

Story Point scale: 1 - Very Easy, 2 - Normal, 3 - Moderate, 5 - Difficult.

For this Medical Diagnosis Center project, the work is grouped into two Sprints covering portal setup, diagnostic booking, appointment management, workflow automation, notifications, reports, security and dashboards.

Sprint 1

| Epic | User Story Number | Story / Task | Acceptance / Outcome | Story Points |
| --- | --- | --- | --- | --- |
| Epic 1 - Service Portal & Patient Setup | US-1 | Configure Service Portal home page and patient entry experience | Portal entry page available | 2 |
| Epic 1 - Service Portal & Patient Setup | US-2 | Create patient registration/details capture flow | Patient details captured | 2 |
| Epic 2 - Diagnostic Test Management | US-3 | Create and configure diagnostic test records and fields | Test records available for booking | 3 |
| Epic 2 - Diagnostic Test Management | US-4 | Display available diagnostic tests in the portal | Tests visible to portal users | 2 |
| Epic 3 - Appointment Booking | US-5 | Implement diagnostic test booking and appointment slot selection | Appointment record created | 3 |
| Epic 3 - Appointment Booking | US-6 | Validate mandatory fields and prevent invalid/duplicate bookings | Invalid / duplicate booking blocked | 3 |

Total Story Points in Sprint 1 = 2 + 2 + 3 + 2 + 3 + 3 = 15

Sprint 2

| Epic | User Story Number | Story / Task | Acceptance / Outcome | Story Points |
| --- | --- | --- | --- | --- |
| Epic 4 - Appointment Workflow | US-7 | Automate appointment approval and lifecycle status changes | Requested to Confirmed and lifecycle statuses automated | 5 |
| Epic 5 - Notifications | US-8 | Configure booking / approval email notifications | Relevant booking / approval emails sent | 2 |
| Epic 5 - Notifications | US-9 | Configure report availability notification | Patient notified when report is available | 2 |
| Epic 6 - Payments | US-10 | Track payment status and support payment confirmation | Payment state stored and confirmed | 3 |
| Epic 7 - Reports | US-11 | Generate and maintain diagnostic report records | Report record linked to correct patient/appointment | 3 |
| Epic 7 - Reports | US-12 | Provide report viewing / download through the portal | Available report can be viewed/downloaded | 2 |
| Epic 8 - Security & Access | US-13 | Configure roles and ACL-based access to backend records | Access restricted by role / ACL | 3 |
| Epic 9 - Dashboards & Monitoring | US-14 | Create operational dashboard and monitoring views | Key operational information visible | 2 |

Total Story Points in Sprint 2 = 5 + 2 + 2 + 3 + 3 + 2 + 3 + 2 = 22

Planning Logic

Sprint Summary & Velocity

| Sprint | Scope | Story Points |
| --- | --- | --- |
| Sprint 1 | Portal setup, patient details, diagnostic tests, booking and validation | 15 |
| Sprint 2 | Workflow, notifications, payments, reports, security and dashboards | 22 |
| Total | Combined planned story points | 37 |

Velocity Calculation

Total Story Points = 15 + 22 = 37

Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 37 / 2 = 18.5 Story Points per Sprint

Planned average velocity for the two-sprint project = 18.5 Story Points per Sprint.

Release Planning

| Release | Major Deliverables |
| --- | --- |
| Sprint 1 Release | Working Service Portal entry, patient details, diagnostic test management, booking and validation. |
| Sprint 2 Release | Automated appointment lifecycle, notifications, payment tracking, reports, security controls and dashboards. |